Project:

- Automatic Mixed-Signal Circuit Layout Optimization and Regeneration

Goal and main problem (so far):

12/6/02 - Be able to run Extraction, Optimization, Regeneration, and

Inductor part of one analog layout example (Adam's VCO).  Finish a paper

for DAC.

(1) Sweeping line for the VCO takes too long.  We will manually remove

VIA and retry.

Weekly Progress:

- The longest path finding function to perform minimum possible transistor

W/L searching is done.

- Code restructuring from full one-dimensional at a time, into creating

constraints for both direction before solve each one is done.  This is necessary for synthesis tool integration.

- With Sam & Roy.  Loading VCO design into our code.  The CS data structure

is fine.  The sweep line constraint generation takes 2 days already to run.

So we'll keep that running and see progress. Start on poly resizing.

Next Week Plan:

- Be able to load VCO and extract netlist + variables.

- Transistor Poly (sides) resizing.

- Obtaining sample "ARSYN" input and output files from KiYoung, and formatting them as required.