Quarterly Status Report for Autumn 2003

Cherry Wakayama

I am working on developing a reference 4-channel RF transceiver board for “5.8GHz Ultra High-Speed MIMO System” with Dr. Pavel Nikitin.

During the quarter, we have completed

- identifying system architecture of the frontend RF transceiver board

- creating the bill of materials for the RF reference board

- basic envelope simulation for 5.8GHz QPSK system using Agilent ADS