Status Report

Lili Zhou

Feb. 01, 2003

Summary:   I am working on debugging, testing and doing some writing on the VHDL-AMS and Verilog-AMS B3SOI model.

Last two weeks progress:

1.Because the Verilog soi model works now while VHDL model still cannot have the result, I have cleaned my Verilog-ams code to be exactly the same with VHDL-AMS. This will help Bo Wan to determine the error of the simulation of SOI model.

2.To Verilog SOI code, it can pass some small test circuits, such as inverter, nand2 etc. by using the nSOI transistor and pBSIM3 transistor. Because we only have the nmos parameters of SOI model, it is hard to test some big circuits. The simulation of the design with pBSIM3 and nSOI is really hard to converge. This is also the trouble I met these two weeks.

Current work: Try to find a way out to test the SOI model for big circuits and at the same time to help BoWan to debug the simulation of the SOI model.

Plan for the next two weeks:

Try to finish debugging the SOI and do more testing. And also try to write a report about the MOS modeling using VHDL-AMS/Verilog-AMS.

Collect some literature about the transmission line simulation.