Status Report

Nuttorn Jangkrajarng

March 14, 2003

Topic:   Parasitic-Aware Analog/RF Layout Automation via Template-Based

Design Reuse.

Last two weeks progress:

- Wrote, edited and finished the journal paper, titled “IPRAIL – Intellectual Properties Reuse-based Analog IC Layout”, submitting to Integration – VLSI Journal, Elsevier.

- VCO layout

  - Output layout was generated and the DRC test is passed.  The original DRC errors are categorized into (all are fixed)

    - Missing design rules when scanning for constraints.

    - Scaling problem in cadence CIF input interface.

    - The scan-line code generated wrong constraints.

  - Integrated option for one via/contact per metal-pair, or calculate from the original number of vias/contacts.  However, running with the later option, the wiring/metal part of layout is not symmetric any more.

  - Test VCO with inductor and symmetrical transistor pairs function.

Plan for the next two weeks:

- VCO layout.

  - Find out about the via-areas that are not symmetrical when keeping the original number of vias.

- VCO design

  - Learn what and how to simulate the VCO design.

  - With the same netlist, change the transistor sizes and inductor sizes to design another VCO with different specifications.

- Talking to analog people and find another example suited for MIM capacitors and Poly resistors.

- Update on a parasitic netlist extraction with Sam.

- Draft a conference paper that will be submitted to ICCAD.