Project: IPRAIL: Automatic analog/RF layout retargeting

April 8th 2004.  Quarterly Report (Q1/04)

Progress:

- Hierarchical-based symmetry retargeting

  - Paper accepted to DAC2004 on “Correct-by-Construction Layout-Centric Retargeting of Large Analog Designs”.  The final version was prepared

  - Drafted a “Hierarchical Constraint Generation for Retargeting for Large Analog Layouts”, which is a journal versioned of previous two papers – planning to submit to TCAD.

- Datastructure dump file for IPRAIL (planed to finish by last Fall)

  - Left over work from last quarter was finished and tested.

- General exam

  - Title “Analog/RF VLSI Layout Generation – Layout Retargeting via Symbolic Template”.

  - Defined project scope and title.

  - Prepared the general exam documents.

  - Made a presentation for the general exam.

- Active device generator

  - Collaborated with Roy for coding and methodology for active device regenerator.

  - My main works lie in template-constraint related and symmetry related part of work.

  - Successfully tested on Cascode Opamp with multiple device structures, while retain the device matchings.

- Parasitic-based layout retargeting.

  - Revamped the program flow on graph generation and solving part.  Previously, the solving of X and Y direction was done together.

Plan:

- Parasitic-based retargeting

  - Find an algorithm to detect constraints that prevent the longest-path algorithm to converge.  This is necessary for identifying which constraints (from parasitic) cannot be met – based on layout template.

  - Finish the interface between the layout solving part, the parametric parasitic calculation part, and the circuit net sensitivity part.

  - Perform some testing on available layouts to check if idea will work in the long-run and to identify further bottleneck.

  - Write a paper about the parasitic-based retargeting with one-dimensional longest path (IPRAIL).

  - Revise plan and flow of the parasitic-based retargeting.

  - Develop a better (less-iterative) way of net parasitic based retargeting with two-dimensional solving via linear-programming or other algorithms.

  - Devise the wire-sizing based on current density.

- Active device generation

  - Assist Roy in further improvement to active device generation.

  - Possible improvement such as new transistor structures or transistor structure migration

  - Integrate the parasitic effect due to active and passive device, and the parasitic effect due to nets.

- Improvement to IPRAIL layout template and solving algorithm

  - Research and feasibility check (both compatibility and time) to improve IPRAIL – such as specifying symmetry with non-slicing floorplan, and two-dimensional template that support 45’.

  - The exact direction is not clarified yet.  Will start looking after the parasitic work is stable.